Pefok's PMO

Africa's Premier Project Management Institution

Communication Management Plan

Structured stakeholder engagement across the project lifecycle

1. Purpose

This plan defines how, when, and to whom project information is delivered. It ensures the right stakeholders receive the right information at the right time — a core principle of the Pefok Delivery Model™.

2. Communication Objectives

Keep sponsors and steering committee informed of progress, risks, and decisions required

Align the delivery team on scope, priorities, and dependencies

Manage stakeholder expectations proactively

Create an auditable record of decisions and changes

3. Communication Matrix

| Audience | Information | Channel | Frequency | Owner | Format |
| --- | --- | --- | --- | --- | --- |
| Steering Committee | Progress, decisions, risks | In-person / Teams | Monthly | PM | Deck + minutes |
| Sponsor | Escalations, key metrics | 1:1 meeting | Bi-weekly | PM | Dashboard |
| Project Team | Tasks, blockers | Stand-up | Daily | Scrum Master | Verbal |
| PMO | RAID, forecast | Report | Weekly | PM | Status template |
| End Users | Change impact, training | Email + workshop | Per milestone | Change Lead | Comms pack |
| Vendors | Deliverables, invoices | Email + review | Weekly | Procurement | Formal letter |
| Regulators | Compliance updates | Formal letter | As required | Sponsor | Signed doc |

4. Escalation Path

Level 1 — Project Manager (resolves within 24h)

Level 2 — PMO Director (resolves within 48h)

Level 3 — Project Sponsor (resolves within 72h)

Level 4 — Steering Committee (next scheduled or emergency session)

5. Meeting Governance

| Agenda distribution | 24 hours before meeting |
| --- | --- |
| Minutes distribution | Within 24 hours after meeting |
| Decision log | Maintained in project SharePoint / Drive |
| Attendance quorum | Sponsor + PM + minimum 2 workstream leads |

6. Tools & Repositories

Collaboration: Microsoft Teams / Slack

Documents: SharePoint / Google Drive

Task tracking: Jira / MS Project / Monday.com

Dashboards: Power BI / Tableau